Office of Water Science

Phase 1 Bioregional Assessment

Final Report

| Project Name | Phase 1 Bioregional Assessment – South East Queensland Catchments Ltd |
| --- | --- |
| Progress report | 15th June 2012 |
| Project completion date | 10 August 2012 |
| Project final report due date | 10 August 2012 |
| Contact person for more information | Andrew Davidson |
| Report authorised by: | Andrew Davidson |

Final Report on phase 1 bioregional assessment activities

Introduction

The Queensland Government is a signatory to the National Partnership Agreement on Coal Seam Gas and Large Coal Mining.  As a signatory Qld will be committed to take the advice of the Independent Expert Scientific Committee on CSG and Large Coal Mining in their relevant regulatory decisions.

The Australian Government through the Office of Water Science in the Department of Sustainability, Environment, Water, Population and Communities (SEWPAC) established the Independent Expert Scientific Committee on CSG and Large Coal Mining to scope and provide advice on bioregional assessments in areas where such activity is underway or planned.  This first phase is aimed at informing the Committee on what data is available to assess the potential risks to water resources in these areas. A decision on whether a Bioregional Assessment should be undertaken in an area will be based on the availability of data and the potential risks to water assets.

Therefore this project is a precursor to any potential Bioregional Assessment.  This project focusses directly on the water assets of the region and not other asset themes such as biodiversity or land.  No assessment of other assets is planned at this stage.

The interim committee currently provides advice to the Australian Government on a range of projects (also known as "actions") that are currently being considered under chapter four of the EPBC Act. In future, relevant state and territory governments that are a party to the National Partnership Agreement will also be required to seek advice from the interim committee on projects. This allows for the interim committee's advice to be provided on a range of projects that are likely to have a significant impact on water resources, even though those projects may not trigger the EPBC Act approval process; that is, the projects may not significantly impact on matters of national environmental significance protected under the EPBC Act.

The interim committee will eventually provide some guidance on the information it is looking to receive in the environmental impact statements so that it can provide well-informed and timely responses to future requests for advice.

What are Bioregional Assessments?

In diverse regions around the world, impending crises over dwindling natural resources and conflicts over land use have given birth to a new approach to environmental management and policymaking. Known as bioregional assessment, the approach gives science and scientists a crucial role in the policymaking process, bringing together experts on a range of issues to assess existing ecological and social conditions and to provide a base of knowledge from which to develop policy options and management decisions (Johnson et al., 1999).

Bioregional assessments are an extension of the knowledge transfer model of interaction between science and policy but unlike this rather linear model of interaction, bioregional assessments allow the boundary between science and politics to be contested, negotiated, and ultimately constructed by scientists and policy-makers as they struggle to resolve the fundamental tensions of scientific advice in the policy arena (Pregernig et al.).

However linking substantive knowledge and authoritative political decision making has proven to be a chronically difficult task (Guston, 2001). Barriers and gaps in the interaction between science and politics result in the problem of decision makers not obtaining the information that they need and scientists producing information that is not used (Cash et al., 2002).

Bioregional assessments are large-scale efforts to integrate a broad range of information about the social, economic, and ecological conditions within a larger region in order to provide a basis for making decisions and taking policy action (Herring, 1999). Assessments are important forums for political negotiation and interaction between scientists, natural resource managers, policy-makers, and the public (Miller et al., 1997).

Phase 1 Bioregional Assessment Project

Funding was approved to NRM Regional Bodies to collate information on water assets and assess their vulnerabilities to CSG and coal mining activities as a basis for the Interim Committee to consider in its advice to Government.

The initial regions announced were:

1.	Queensland – Lake Eyre Basin, which is underlain by the Galilee, Cooper and Pedirka coal bearing basins;

2.	New South Wales and Queensland – Northern Inland Catchments, incorporating the Namoi, Border Rivers-Gwydir, Maranoa-Balonne and Macquarie-Castlereagh coal bearing basins. This area is underlain by the Gunnedah and Surat basins;

3.	New South Wales – Northern Sydney Basin and the Gloucester Basin, encompassing the Hunter Central Rivers and Hawkesbury-Nepean natural resource management regions;

4.	New South Wales – Southern Sydney Basin, encompassing the Southern Rivers, Sydney Metro and Hawkesbury-Nepean natural resource management regions; and

5.	Queensland – Clarence-Moreton Basin, encompassing the South East Queensland and Northern Rivers natural resource management regions.

Determination of these five broad regions was based on an understanding of numerous important factors such as:

•	the extent of the current level of exploration activity for coal seam gas and the number of current and potential coal seam gas and coal mining developments in these regions; and

•	areas where there is a high level of uncertainty and lack of information and data to assess and understand the potential impacts and cumulative impacts of coal seam gas and coal mining developments; and the presence of water assets of concern to the Australian Government.

SEQ Catchments Ltd. was commissioned to conduct a bioregional assessment of the SEQ Region component of the Clarence-Moreton Basin.

Regional bodies were supplied with the Water Assets Information Tool (here after referred to as the Tool) to capture the relevant information. The Tool is a single user runtime MSAccess 2003 database.

A standardised metadata ‘schema’ using the ANZLIC metadata profile was also adopted to enable the information to be aggregated within and across jurisdictions.  Regional Bodies were supplied with a version of ANZMet lite to store this information.

This project was a stock take of the range of information available to decide if a bioregional assessment was viable.  This process can also provide valuable information to the community and industry about the water-related resources and risks in an area.

Methodology

SEQC has invested heavily in terms of time and effort over the last 8 years to assemble an extensive and unique warehouse of spatial and descriptive data of the natural assets of SEQ.  This data is supplied to SEQC and kept up to date through 82 data sharing agreements including State and Local Governments and community groups. The warehouse and products created by spatial analysts at SEQC is sought after by and provided to Australian, State and Local government agencies, industry, Traditional Owners and the community.

This data warehouse provided a rich data stream to farm for relevant information to populate the Tool.

The terms of reference for this project precluded wide community consultation but in order to provide a useful product, preliminary consultation was conducted with the following agencies and organisations to tap their knowledge of regional ecological processes and to discuss the relevant use of data they own and contribute through data sharing agreements; a number of Local Governments with a potential impact in their jurisdictions were also consulted:

- SEQ Healthy Waterways

- Council of Mayors SEQ

- Scenic Rim Regional Council

- Lockyer Valley Regional Council

- Seqwater

- Queensland Department of Natural Resources and Mines

- Ipswich City Council

- Somerset Regional Council

Two workshops were held with members of this working group to identify relevant datasets and to populate the vulnerability section of the Tool.

Seqwater were unable to fully engage in the process due to structural changes post the change of government in Queensland.  As South East Queensland’s bulk water supply provider, Seqwater would have an interest in any future assessment of the impact of CSG and coal mining on water storages.

Identifying the scope of the assessment

Two maps were used in the identification of water assets vulnerable to CSG and mining.  Figure 1 identifies areas under investigation for CSG and mining which when overlayed on Figure 2 identified the water assets of SEQ that were the focus of the assessment.

Figure 1: CSG and Mining Interests in South East Queensland

Figure 2: Water Source and Catchments South East Queensland

Identifying relevant data sets

Table 1 lists the datasets in the warehouse that were identified as candidates to supply information to populate the Tool.  The datasets vary in the nature and form of information captured and were prioritised in terms of utility for the task.  A focus on the most valuable data sets was essential given the tight timeframe for the project.  The remaining datasets were allocated a lower priority but still possessed important background or condition information.

Table 1: Priority Water Asset Datasets

| Data relating to Water Assest | No of Features | Feature | Priority for entry (High, Medium, Low) |
| --- | --- | --- | --- |
| RAMSAR | 46 | Polygon | H |
| Water Quality Objectives - High Ecological Values (Appendix 2) | 230 | Polygon | H |
| Directory of Important Wetlands |  |  | H |
| Declared Catchments | 21 (QLD) | Polygon | H |
| Declared Sub Artesians | 38 (QLD) 4 (SEQ) | Polygon | H |
| Melaleuca irbyana | 1155 | Polygon | H |
| Qld Bulk Water Supply Authority Storages (QBWSA) | 28 | Polygon | H |
| QLD Drainage (1:250k) | 13102 (refined to major waterways) | Polyline | H |
| Geoscience Aust Drainage (Geofabric) |  |  | H - source |
| Groundwater Alluvium Boundaries | 78 | Polygon | H |
| Wetlands QWP (Queensland Wetland Program) | 11,412 (SEQ) | Polygon | H - to prioritise by area, WETCLASS, disturbance class (natural), P-L-R (1st Priority), E-M (2nd Priority) |
| Groundwater Observation Bore Sites (Borefields) | 452 | Point | H |
| Seagrass and Coral (Reefs) |  |  | M |
| SEQ Floodplains | 2561 | Polygon | M |
| SEQ Streams Catchments | Various | Polyline and Polygon | M |
| Weirs | 242 (QLD) | Point | M - additional to QBWSA |
| SPOT Waterbodies (2006) | 17,773 | Polygon | M - captured during drought |
| Qld Basins (1:100k) | 15 | Polygon | M - catchments |
| Water Quality Objectives - Schedule 1 | 1038 | Polygon | M - tied to Subcatchment Health Index |
| Riparian Vegetation | 3484 | Polygon | M - use QWP |
| QLD Dam and Waterbody | 92,072 | Polygon | M also for Hydrology |
| Qld Water Resource Plan Boundary | 3 | Polygon | L |
| QLD Drainage (1:100k) | 253,009 (GSEQ) | Polyline | L - additional |
| QLD Rainfall Isohyet (1:250k) | 1,177 (QLD) | Polygon & Polyline | L - Background |
| QLD Waterbody (1:250k) | 645 | Polygon | L - start with QBWSA |
| SEQ General Waterbody Waterway | 301 | Polyline | L - use QBWS Storages and Wetlands |
| Coastal Wetland of SEQ (2002) | 205 | Polygon | L - use QWP |
| Water Source and Catchments |  |  | M - tied to Subcatchment Health Index |
| Groundwater Bores | 10,973 | Point | Background Hydrology |
| Salinity (2009) | 491 | Polygon | Background Hydrology |
| SEQ Event Monitoring Sites | 83 | Point | Background Hydrology |
| Stream Flow |  |  | Background Hydrology |
| Surface Water Gauging Station Sites | 788 | Point | Background Hydrology |
| Water Quality | 496 (QLD) | Point | Background Hydrology |
| Water Quality Data (2002-2007) | 50,971 | Point | Background Hydrology |
| Water Quality Objectives - Level of Protection | 142 | Polygon | Background Hydrology |
| Water Quality Objectives - Water Types | 4460 | Polygon | Background Hydrology |
| Water quality |  |  | Background Hydrology |
| Ecosystem Health Monitoring Program - Freshwater Sites | 136 | Point | Background Hydrology |
| Ecosystem Health Monitoring Program - Estuarine Sites | 255 | Point | Background Hydrology |
| SEQ Water Monitoring Program | 272 | Point | Background Hydrology |
| Community Based Water Quality Monitoring Program | 698 | Point | Background Hydrology |

As part of this initial scoping of water assets concerns were raised as to the resources required to enter the large amount of assets included in the datasets.  For example there are 11,412 wetland records in SEQ which ranges from large bodies to assemblages of wetlands and includes coastal and inland wetlands. An initial filter based on size (larger than 7ha) and the removal of wetlands not in areas currently subject to CSG and mining investigations (based on Figure 1) reduced the number to 3,000.  However in consultation with the Queensland Wetland Program, the concern was raised that basing the filter on size excluded the full range of types of wetlands especially those smaller but still very important systems.

The filter was recalibrated based on type to exclude water storage dams (already entered into the Tool as water storages), wetlands outside the potential impact area ie estuarine and marine as well as modified water bodies such as canals.  This reduced the number from 11,412 to 10,735 unmodified natural freshwater wetlands which were entered into the Tool.  The one exception to this rule was the Ramsar designated Moreton Bay which was an automatic inclusion due to its status as an internationally recognised water asset.  Although a marine and estuarine asset, any impacts to water assets in the water catchments to the Bay would potentially translate to an impact on this important asset.

The Moreton Bay Wetland has been entered as one asset but this should not play down the importance of Ramsar in SEQ as it covers 120,253.81 ha and provides

The large number of wetlands ranging in size from the Moreton Bay Ramsar to ephemeral terrestrial wetlands highlighted the lack of detailed or targeted studies for individual wetlands.  General comments on impacts and values were derived in consultation with wetland experts and data custodians and included in the database.  Targeted studies would be required as part of any planned development that could have potential impacts on the wetland.

It was also discovered that a number of new data sets are currently under development or planned that would provide further important data for an assessment eg. wetland mapping layer and a stream order mapping layer for the Ipswich City Council will be finalised towards the end of 2012.

Using GIS to populate Water Asset Spreadsheet

A technical report on methodology appears in Appendix One.

In general terms, GIS was queried to obtain the information to populate the database. The GIS layers were joined to Water_Asset layers (polygon, polyline & point) to capture required attributes.  The process involved GIS exports to Excel spreadsheets, pivot table manipulation and analysis before uploading into Access database.  In some cases only the dominant value was captured for the water asset eg. the dominant land use within each individual water bore asset was captured and recorded rather than the full list of land uses in the area covered by the individual asset.

Social and economic values and costs

More information on the economic and social value of water assets and potential impacts from coal and CSG is required including potential community health issues associated with water quality and extraction and the risk from any contaminants.

The economic analysis of the water assets was based upon the findings of the report into Managing What Matters – the cost of environmental decline in SEQ which analysed the targets established in the SEQ NRM Plan, and then identified, scoped and assessed the potential economic cost of environmental degradation if the targets are not achieved.   It looked at the two broad sets of economic costs attributable to any decline in resource condition in SEQ:

1.	The impacts relating to the social values (biodiversity, recreation, coastal condition etc).

2.	The financial impacts on business, governments and households.

The absence of such information was seen to significantly increase the risk that NRM policies, programs and funding may be insufficient and/or potentially poorly targeted.  This would ultimately result in a continuation in the decline in the extent and condition of our natural asset base, along with the substantial associated social and economic cost.

Further information on socioeconomic values was provided by the SEQ Ecosystem Services Framework which has been developed in collaboration with more than 140 individuals from government, universities and non-government organizations.  The importance of an ecosystems services approach to natural resource management was recognised with the inclusion of the Framework as a policy and program tool to achieve regional outcomes in the statutory SEQ Regional Plan.

The working group recommended further work on the indirect economic and social costs on individuals, business and the general community from a loss of function of a water asset.

Vulnerability Assessment

Despite a substantial investment of time and funding in natural resource management in SEQ over the past decades, all indicators point to a continuing decline in resource condition. Potential land use impacts from CSG and coal mining add to the pressures from population growth and infrastructure provision.  Therefore all water assets in SEQ can be considered vulnerable to CSG and coal mining as this may further exacerbate this decline.

The large number and spread of assets collected required that a first step was taken to identify which groupings of the assets had the same vulnerability ratings.  Appendix Three lists the groupings and default responses for the vulnerability assessment.

In general any asset associated with supplying potable water to humans was deemed a key asset and awarded a high priority for vulnerability to CSG and coal mining.  Any further assessment would then need to take into account any impacts from activity in the water supply catchments to these storages.  It was noted that in SEQ important supplies of potable water for domestic use also come from water off take points along waterways outside of storage dams.

It also became apparent that there was a need to distinguish between direct and indirect impacts as social/cultural/values can be tracked as far as loss of employment, depression, family issues and crime. There has been work done in this field through the University of Queensland but was not able to be accessed as part of this project.

The impacts of future infrastructure (including linear) associated with CSG wells and coal mines is a critical consideration for its potential impact on vegetation and waterways. Fragmentation of tracts of vegetation is a major issue for SEQ.  Therefore the vulnerability of the water asset as well as adjacent impacts needs to be considered in future assessments.

The eight matters of national environmental significance under the EPBC Act should also be an important consideration in future assessments. In this project, acts and agreements such as EPBC, JAMBA and CAMBA (frogs and birds) provided strength to the value assessment and in the case of the EPBC Act could be a tool for mitigation.  Databases such as Wildnet also provided information on potential species within the water asset.

Threatened species e.g. red goshawk that rely on waterbodies/surface water should also be noted in terms of values and impacts.  Water dependant keystone species (those listed within EPBC Act and/or Nature Conservation Act) that occur within the study area should also be noted.

Issues

The issue of CSG and Coal Mining in SEQ has generated a spectrum of views coloured by fact and emotion but all relevant to the communities potentially or currently impacted by these activities.  Community demonstrations supported by the Lock the Gate campaign have involved some direct action to obstruct CSG prospecting.  This and a detailed submission from Scenic Rim Regional Council on how CSG threatens the stated community vision for the area influenced an election promise from the incoming LNP government to enact a moratorium on all CSG activity in the Scenic Rim Regional Council area.

SEQC is a community owned not for profit company with the community and local governments as shareholders.  This raises the issue of objectivity in such an emotive debate on land use.  The project team adopted the principle of objectivity in data capture and vulnerability assessment.  While this may suggest to some a conflict with the objectives of the company, the overriding value of SEQC’s expertise and knowledge in this first phase to ensure all water assets are identified and an initial vulnerability assessment conducted was deemed an acceptable activity.  This would enable future debate to be based on the best available data particularly as individual development applications are made.  This would enhance that the advice received from the Independent Expert Scientific Committee on CSG and Large Coal Mining to the Queensland Government.

Consultation on individual projects when they are announced in the future should allow for more detailed analysis and feedback from the community.

The use of an Access database to capture and store the information created issues of communication with the current dominate format of geocoded data.  Large amounts of data can be extracted from the geocoded datasets but represents another step in the data assembly process.  To circumvent the laborious task of individual entry through the front end of the Access database, the extracted information from the geocoded datasets was entered into the backend of the database in the linked Excel spreadsheets as batched exports from GIS.  A spreadsheet was populated for each asset class and appended before uploading to Access.

The drop down menus in the Tool initially created issues for batched entry but this was resolved.

It was noted that entering the data sets listed in the attached spread sheet in the form of geocoded data sets with descriptive metadata attached would have simplified the task further and provided spatial identification of assets enhancing the value of the data base.   This will be done as an adjunct to the project as the initial timeframe did not allow for the necessary modifications to improve the relevance of the datasets for the required application.

The project team and collaborators discussed the best way to arrive at a condition rating for each asset with opinions ranging from leave it blank based on insufficient data to ratings of moderate or good based on the intrinsic value of every water asset in the region.

This raised the issue of an accurate definition of condition for the options provided. These  options/values (i.e. Extremely Good, Good, Moderate, Poor, Very Poor) are from the Sustainable Rivers Audit from the Murray Darling Basin (http://www.mdba.gov.au/sustainable-rivers-audit/keyPanel.swf ). The values are based on condition in terms of a reference site or if the ecosystem had not been subject to significant human impact. This still creates a challenge in terms of accuracy and uniformity across the asset types as ratings exist for waterways under the Healthy Waterways Report Card framework but do not exist for the other assets.

Extensive water quality monitoring programs have been established over the last decade with a total of 1,954 sites are monitored across SEQ (Figure 3).  Programs include the Environmental Health Monitoring Program (which informs the Healthy Waterways Report Card), council, community and utilities monitoring and event monitoring.  These programs could assist detection of contamination of surface waters from activities.  In terms of groundwater two ground water investigation groups have been supported in the Tamborine Mountain and Lake Baroon Catchments. This process developed groundwater visualisation systems as an interactive tool for management support and knowledge transfer of groundwater processes, complex sub surface geology and their relationships.  The remaining groundwater systems are largely unknown in terms of groundwater condition and quantity.  The exception to this rule are the four declared groundwater subcatchment areas which have been modelled and are monitored for condition.

Figure 3: Known Water Monitoring Effort in South East Queensland.

When discussing condition it should also be looked at in terms of vulnerability eg regrowth Melaleuca irbyana maybe in poor condition as they transit this stage of their life cycle in a modified landscape but regrowth is still very valuable because there is so little Melaleuca irbyana left.

It should be noted that where there are gaps in the database it means more assessment needs to be made and does not indicate a low value or risk.

It is also noted that the Tool could have been more flexible in terms of naming assets ie each asset needs to be accurately named first before it can be entered and if the name needs to be modified afterwards, the entry needs to be deleted and entered fresh. This was managed for example in the case of wetlands as most in SEQ are already named and a standard naming format for those wetlands without names had been created.   In an similar vein the Tool did not allow for the replacement of  entries through the back end, only as an append to new entries ie if something major needs to be entered/changed - it needs to be deleted before being added again through back end.

Data entry was not as simple as key stroking it in – a certain amount of knowledge of the asset is required to write the text first; this can be done for each individual or group of assets in Excel by someone with knowledge and uploaded to Access in batches by a separate database operator to enhance efficiency.

Some tasks required significant inputs of time including investigations into hydrological processes related to the asset (eg water flow, water quality) and threats to assets.  To enhance this element of an assessment the following approach is suggested:

- capture baseline LiDAR, both DEM and CHM (Elevation and Canopy Height) recaptured every 3-5 years, to monitor subsidence etc;

- model groundwater (currently groundwater aquifers extent is largely unknown with even less understanding on groundwater quality);

- improve our understanding of geology through mapping geology at 1:25,000 scale; and

- analyse the impacts of CSG against SEQ NRM Plan Targets

Improved knowledge of 1, 2 and 3 would allow for timely environmental impact assessments on CSG activities.  Groundwater data is a recognised gap in knowledge.

Other issues raised by the working group:

- the lack of background information regards what context the data will eventually be employed created some concern during the collating of the data;

- lack of definition of many of the terms and definitions;

- difficulty assessing direct and indirect impacts;

- lack of time to collect data and communicate with all influencing parties;

- only able to classify assets as a single class not as unique assets case by case;

- the unknowns of CSG science; processes and extraction; and

- could not always identify mitigation practices because this development activity goes through an approval process that is variable in outcomes and conditions.

Conclusions

The project has provided a valuable new database containing 11,990 entries (plus 78,000 vulnerability records) derived from the characterisation of water assets based on the values and conditions criteria as set in the Tool eg, social, ecological and economic characteristics; a database that characterises water storages, declared catchments, wetlands, high ecological areas, waterways and bore fields/aquifers.  This process in itself added to the technical capacity of SEQC.  This approach removed some of the subjectivity that would have otherwise crept in if the assessment had relied on standard literature and reference reviews.

The value of the data sharing agreements in place in SEQ to allow sharing and warehousing of complete regional data sets is invaluable.  SEQC’s ability to respond to this project in the timeframes stipulated was due to the data warehouse assembled in partnership with data custodians in the region. However the timing of the assessment challenged the project to fully value the assets and identify potential impacts. Follow up assessments would be welcome opportunities to build on the value of the Tool.

It is worth reiterating that fact that despite a substantial investment of time and funding by government and the community in natural resource management in SEQ over the past decades, all regional indicators point to a continuing decline in resource condition. Potential land use impacts from CSG and coal mining add to the pressures from population growth and infrastructure provision.  Therefore all water assets (and other assets such as biodiversity and land) in SEQ can be considered vulnerable to CSG and coal mining (as well as other activities) as this may hinder the current effort and belief that this decline can be addressed through strategic investment.

Based on the number and value of water assets in SEQ, the conduct of a bioregional assessment would be supported to ensure potential impacts on assets are well understood and policies, practices and mitigation procedures are formulated based on the best scientific, expert and community knowledge available.

Examples in the USA show that assessments can provide all stakeholders with the resources and opportunity to interact and develop common ground with respect to policy choices. In these examples policies had been dominated by resource-extraction interests for decades but the more comprehensive, bird-eye view that comes with a bioregional assessment provided governments, operators and the wider community with balanced arguments for enhanced asset management.

This could assist in achieving a transparent, evidence-based approach to the consideration and management of the coal-seam gas industry and coal mining, and would go a long way to enhancing the faith with the community in terms of land use planning decisions.

Appendix One - Methodology for entering GIS data into Excel spreadsheet

Using GIS to populate Water_Asset_TEMPLATE_V1.xlsx

1. Chose/identify water asset e.g. wetland (this may include selecting a set of attributes to include)

2. Run F Area -> turn to Area_Ha

3. Calculate X_Min, Y_Min, X_Max, Y_Max (add fields, double leave blank), Load Calc 50 in field calculator

4. Identify Unique Id for GIS.  Required records will be assigned to this field. (ID in spreadsheet will be assigned later - Andrew/David)

5. Give each record an 'AssetName'

6. Assign NRM_region (South East Queensland)

7. skip AssetID (this will be assigned later)

8. Provide Description (this maybe generated from existing GIS layer)

9. Water body type is obtained from Water_Asset_DROPDOWNS.xlsx, WaterBody_Type Worksheet

10. NWQMS_Values is also obtained from Water_Asset_DROPDOWNS.xlsx, NWQMSEnvironValues Worksheet

11. Nearest Town captured using Nearest Command (GIS) between Water Asset and \\FREENAS\GISData1\Projects\Bioregional_Assessments_CSG\Data\IQ_SEQBioregion_POPL_GAZETTEER.shp

12. Mapsheet_100k_name captured through Spatial Join between Water Asset and \\FREENAS\GISData1\Projects\Bioregional_Assessments_CSG\Data\seq_regionalecosystem_version6_m.shp

13. Environmental Value information captured within water asset and through Spatial Join with BPAv3.5 (Concatenate Fields BIO_SIG, S1_INFO, S2_INFO).

14. EconomicValue sourced manually from References and knowledge, and from what can be captured in GIS (e.g. Landuse/Landcover).

15. SocialCulturalValue, Spatial Join to Regional Landuse Categories, Qld Heritage Places, National Estate Register, Indigenous Register, Scenic Amenity Rating

16. Hydrology information sourced water asset, and Spatial Join/Intersect with Rainfall, Headwater streams, Floodplains, Subcatchment Health Index 2012, HEV for Water

17. Geology sourced from Spatial Join to Detailed Geology

18. Other_Relevant_Details, other information as required.  Area of asset can be included here.

19.  ManagementAuthority, default to "Local and State Governments"

20 Current_landuse, SJ to 1999 Landuse Concatenate fields Primary; Secondary; Tertiary

21. Tenure, default to "Private and Government Owned lands."

22. Condition, default to "Good"

23. Is_map_available, generally "FALSE" (no), unless one is already developed or download then "TRUE" (yes)

24. Is_GISdata_available, generally "TRUE" (yes)

25. Is_metadata_available, generally "TRUE" (yes), as data has come with metadata in some form (word, text, gis)

26. Dataset_resource_title_in_ANZMetlitetool, need to populate additional notes into ANZMetlitetool.  Name title of file.

27. References, any references sourced or know of enter here (document title, website etc)

28. Known_knowledge_gaps, any if known (e.g. condition of water asset) or not known

29. Primary_contact_for_asset, can default to "Qld Government", or "SEQ Water", or "Local Government" etc

30 Legal_protection, list any acts or polices/strategies that maybe triggered for water asset (maybe quick google search) e.g. Water Act 2000

31. Notes, additional as required.

Appendix Two:  High Ecological Value areas for achieving Water Quality Objectives

The South East Queensland Management Intent for Waters v2.0 dataset defines the areas for which locally derived water quality objectives (WQOs) have been set under the Environmental Protection (Water) Policy 2009.The dataset contains all High Ecological Value maintain (HEVm), High Ecological Value achieve (HEVa) and Highly Disturbed (HD) areas with scheduled WQOs; and only those Moderately Disturbed (MD) areas within Moreton Bay that have locally derived scheduled WQOs.NOTE: This version of the dataset incorporates data from both of the previous SEQ-Moreton Bay and Mary-Great Sandy regions.

The attribute of this data set is the management intent for waters scheduled under the Environmental Protection (Water) Policy 2009. Four different levels of management exist, they are: HEVm, HEVa, MD, HD. Each of the levels can be further broken down into freshwaters and marine / estuarine waters. The key attribute of this data set is the identifier found in the mi_type field that provides the link between the polygon object and the corresponding legislation. The ID's in this field link to water quality objectives that can be looked up in Table 2 of the relevant scheduling document.  Polygon Fields:MI_TYPE: Defines the level the level of aquatic ecosystem condition that water quality objectives for that water are intended to achieve. The _fw and _mar suffixes define if the waters are freshwaters or marine / estuarine waters respectively.MI_ID: Provides the link between the polygon object and the corresponding water quality objectives.  DESCRIPTION: Short description for reason behind the selection of the area.

1. HEVm / HEVa / MD / HD areas were identified using stakeholder knowledge / local information; physical-chemical or biological water quality data; ecological asset mapping and protected estate designations.

2. The HEV lines for freshwater are derived from either Protected Estate or where not available; sub catchments digitized from either 25k topo or 100k Landsat imagery, coastline from 25k topographic mapping, water type mapping at 25k and other known sources e.g. fish habitat mapping.

3. The HEV lines for estuarine / marine are derived from either marine parks or where not available; coastline from 25k topographic mapping, water type mapping at 25k and other known sources e.g. Ramsar Sites or Fish Habitat Areas.

4. If no known source is available, a construct is used.

5. Sub-catchments are defined to capture the part of the catchment that has an HEV basis, and uses the watershed upstream of the nearest confluence to delineate it.

6. Where protected estate (cadastre) or other known sources are coincident to a sub-catchment boundary and / or the coastline it is mapped to the 25k topographic mapping for consistency.

7. Polygons are coded and described to establish links with the parent scheduling documents.

8. Version 2.0 of the dataset is a combination of two previous regions, SEQ-Moreton Bay and Mary-Great Sandy, into one single region called South East Queensland. The area covered by the dataset has also been extended to include the freshwater catchments of the: Brisbane River; Logan River; Bremer River; Albert River; Stanley River; and Lockyer Creek.

Appendix Three: Vulnerability Assessment Table – Impact of CSG and Coal Mining on Water Assets in SEQ.

| Asset Class/Dataset | Activity | Existing_Potential | Effect | Impact | Mitigation_in_place | Description |
| --- | --- | --- | --- | --- | --- | --- |
| Options from drop down menu in database | Coal mining Coal seam gas mining Ecosystem/community stresses Human Intrusions and Disturbance Invasive and other problematic species and taxa Natural system modifications Pollution Residential and commercial development Species stresses Transportation and service corridors Uncategorised | Existing Existing and potential expansion Potential | Flow pattern Habitat Water Quality Water Quantity | High Low Medium |  |  |
| RAMSAR | Coal mining | Existing and potential | water quality habitat | high | Subject to DA – depends on compliance? Conditions set appropriate to the location? | International significance. Water quality and habitat. Already under pressure - tipping point Seagrass and habitats. Toxicity to birds and fish. Connect to societal values and food, tourism, social, human health and fisheries. |
|  | CSG | Existing and potential | water quality | high | Unknown estuarine monitoring and EHMP provide warning signs. |  |
| Declared Catchments | Coal Mining | potential |  |  |  |  |
| Declared Sub Artesians | Coal Mining | Existing and potential | quantity and quality | high |  | Ecosystem health, plant health food and human health. Dewatering of aquifers decrease potential for food production. Impacts on stygofauna? |
|  | CSG |  |  |  |  | Dewatering and over pressure of water impact on hydrology and geology. |
| Melaleuca irbyana | Coal mining | Existing and potential | Habitat | High | EPBC Conditions should be set based on worst case scenario – DA | Open cut destroy ecosystem and soil. Dewatering plus mine discharge. |
|  | CSG | Existing and potential | All | High |  |  |
| Qld Bulk Water Supply Authority Storages (QBWSA) | Coal mining | Potential - Upper Teviot | quality/quantity | High | Potential impacts are large but risk is low. No mitigation in place but large impacts. Conditions should be set based on worst case scenario – DA How do you mitigate abandoned mines – ongoing issue into the future. | Potable water supply – Seqwater. Industry and irrigation. |
|  | CSG | Potential - eg. Wyaralong existing? | quality | high | Unknown Conditions should be set based on worst case scenario – DA. Insidious impacts – unseen quality issues. Waste water disposal and storage and impacts of flooding. Ongoing monitoring required. |  |
| QLD Drainage (1:250k) - waterways | Coal Mining | existing and potential | quality | high | Conditions should be set based on worst case scenario – DA | Same as for storages. |
|  | CSG | existing and potential | quality/all | high |  | Direct extraction of water for drinking etc. could be impacted. |
| Wetlands (QWP) | Coal mining | potential existing | Habitat/all | high | Unknown Failure of tailings dam. What is the status of current approvals for CSG? Avoid development on these systems? Conditions should be set based on worst case scenario – DA | Best to avoid any development on groundwater dependent ecosystems. |
|  | CSG |  | Habitat/all | high |  |  |

Johnson, K.N., Swanson, F., Herring M. and Greene, S. (1999) Bioregional Asse ssments: Science at the Crossroads of Management and Policy Island Press Washington D.C.

Pregernig, M. Bridging the boundary between science and policy: Bioregional assessments as exercises of boundary spanning University of Natural Resources and Applied Life Sciences Vienna, Austria.

Guston, D.H. (2001) Toward a ‘Best Practice’ of Constructing ‘Serviceable Truths’. M. Hisschemöller, R. Hoppe, W.N. Dunn & J.R. Ravetz (Eds). Knowledge, Power, and Participation in Environmental Policy Analysis. Transaction Publishers, New Brunswick 97-118.

? Cash, D.W., Clark, W.C., Alcock, F., Dickson, N., Eckley, N. and Jäger, J. (2002) Salience, Credibility, Legitimacy and Boundaries: Linking Research, Assessment and Decision Making. KSG Faculty Research Working Paper 02-046. Kennedy School of Government, Cambridge, MA.

Herring, M. (1999) Introduction. K.N. Johnson, F. Swanson, M. Herring, & S. Greene (Eds). Bioregional Assessments: Science at the Crossroads of Management and Policy. Island Press, Washington, DC 1-8.

Miller, C.A., Jasanoff, S., Long, M., Clark, W.C., Dickson, N., Iles, A. and Parris, T.M. (1997) Shaping knowledge, defining uncertainty: The dynamic role of assessments. W.C. Clark, J.J. McCarthy & E. Shea (Eds). A critical evaluation of global environmental assessments. Kennedy School of Government, Cambridge, MA 79-113.

www.wetlandinfo.derm.qld.gov.au/wetlands/

Environmental Protection Agency (2005) Wetland Mapping and Classification Methodology – Overall Framework – A Method to Provide Baseline Mapping and Classification for Wetlands in Queensland,

Version 1.2, Queensland Government, Brisbane.

Managing what matters: the cost of environmental decline in SEQ, Marsden Jacob Associates, 2010

Maynard, S, James, D and Davidson, A (2010), The Development of an Ecosystem Services Framework for South East Queensland  Environmental Management: Volume 45, Issue 5, Page 881.

Department of Infrastructure and Planning (2009) SEQ Regional Plan 2009–2031. Queensland Government

Anti Coal Mining and CSG submission Scenic Rim Regional Council - December 2011

www.lnp.org.au/policies/grow-a-four-pillar-economy/protecting-the-scenic-rim

http://www.healthywaterways.org/HealthyWaterways/2010ReportCardResults/CatchmentResults.aspx

Pregernig, M. Bridging the boundary between science and policy: Bioregional assessments as exercises of boundary spanning University of Natural Resources and Applied Life Sciences Vienna, Austria.